Proposal: Request for Proposal (RFP): Enterprise System Modernization – Legacy Software Replacement & Automation Initiative

Reference Number: RFP-2026-004

Submission Deadline: April 15, 2026

Prepared by: Acme Solutions Corp

Company Legal Name

The legal registered name of the responding vendor is Acme Solutions Corp. All contractual documents, purchase orders, and formal correspondence related to this engagement should reference this entity name.

Corporate Headquarters Address

[PLACEHOLDER: Corporate headquarters street address, city, state, and zip code — not provided during proposal preparation. Please insert the full registered business address prior to submission.]

Company Website URL

[PLACEHOLDER: Company website URL — please insert the official Acme Solutions Corp website address (e.g., www.acmesolutionscorp.com) prior to submission.]

Primary Point of Contact

[PLACEHOLDER: Full name and title of the designated primary point of contact for this proposal. Please confirm the appropriate individual prior to submission.]

Contact Email Address and Phone Number

[PLACEHOLDER: Email address and direct phone number for the primary point of contact. Please insert verified contact details prior to submission.]

Years in Business

Acme Solutions Corp is an established Software Services and Managed Services firm with a proven track record of delivering enterprise-grade technology solutions. [PLACEHOLDER: Insert the total number of years the company has been in operation.] Throughout our history, we have consistently served clients across diverse industries, building deep expertise in application development, systems integration, and cloud-based transformation initiatives.

Core Services and Legacy-to-Cloud Migration Expertise

Acme Solutions Corp is a full-service Software Services and Managed Services firm specializing in enterprise application development, cloud migration, systems modernization, and ongoing managed support. Our capabilities span the complete software delivery lifecycle — from initial discovery and architecture design through implementation, quality assurance, and post-go-live managed services.

Regarding legacy-to-cloud migrations specifically, Acme Solutions Corp applies a structured, phased approach organized into four disciplined phases: Discovery & Assessment, Data Migration, Automation Setup, and User Acceptance Testing & Go-Live. Within each phase, we combine industry-standard tooling on leading cloud platforms — including Microsoft Azure — with our proprietary runbooks and validation frameworks.

Corporate and Staff Certifications

Acme Solutions Corp holds active corporate and staff-level certifications:

- Microsoft Gold Partner — Reflecting demonstrated competency in Microsoft cloud and software solutions.

- Project Management Professional (PMP) — Key project leadership staff hold active PMP certifications issued by the Project Management Institute (PMI).

- [PLACEHOLDER] — Insert additional certifications (e.g., AWS, ISO/IEC 27001, SOC 2) here.

High-Level Project Schedule

The following high-level schedule reflects an anticipated project start date of April 30, 2026, with a final delivery deadline of June 30, 2026.

| Phase | Duration | Start | End | Key Deliverables |
| --- | --- | --- | --- | --- |
| Phase 1 – Discovery | 2 weeks | April 30 | May 13 | System assessment; data inventory; project charter |
| Phase 2 – Data Migration | 3 weeks | May 14 | June 3 | ETL scripts; validation reports; cloud data sets |
| Phase 3 – Automation Setup | 2 weeks | June 4 | June 17 | Workflow configs; integration endpoints; runbooks |
| Phase 4 – UAT & Go-Live | 2 weeks | June 18 | June 30 | Test plans; sign-off; cutover; hypercare support |

Pricing and Commercial Terms (USD)

| Description | Qty | Unit | Rate | Total |
| --- | --- | --- | --- | --- |
| Deliverable , 80 | 1 | hour | $150.00 | $150.00 |
| Dev , 120 | 2 | hour | $150.00 | $300.00 |
| Dev , 60 | 3 | hour | $150.00 | $450.00 |
|  |  |  | Subtotal | $900.00 |
|  |  |  | Margin (28%) | $252.00 |
|  |  |  | Total | $1,152.00 |

Standard Hourly Rates by Role

| Role | Standard Hourly Rate (USD) |
| --- | --- |
| Project Manager | [PLACEHOLDER] |
| Senior Developer | [PLACEHOLDER] |
| Data Analyst | [PLACEHOLDER] |
| Quality Assurance | [PLACEHOLDER] |

Scope Exclusions

The following items are explicitly outside the scope of this engagement:

- Cybersecurity services — Penetration testing, vulnerability assessments, and compliance audits are not included.

- Any work outside the described scope will be subject to a separate change order.

Authorized Signature and Submission Information

Authorized Signature: ___________________________________

Printed Name: [PLACEHOLDER]

Title: [PLACEHOLDER]

Company: Acme Solutions Corp

Date of Submission: [PLACEHOLDER — Must be on or before April 15, 2026]

This proposal is valid for 60 days from the date of submission. Confidential and Proprietary.