Proposal: Cloud ERP Implementation & WMS Integration

Submitted to: Nexus Global Logistics

RFP Reference Number: NGL-2026-ERP-04

Submission Date: May 20, 2026

Prepared by: Acme Solutions

1. Company Overview

- Company Name: Acme Solutions

- Headquarters: 123 ABC Lane, St. Louis, MO 63105

- Years in Business: Founded in 2014 (11+ years of continuous operation)

- Experience: 400+ successful implementations across 18 countries.

Primary Point of Contact

James O'Brien — VP of Sales & Partnerships

- Email: [PLACEHOLDER]

- Phone: [PLACEHOLDER]

James manages Acme Solutions' strategic alliances with AWS, Microsoft, and Salesforce and will serve as the primary contact for all proposal-related communications.

2. Technical Specialties & Certifications

Acme Solutions maintains a robust portfolio of technical specialties and industry-recognized certifications.

Corporate Certifications & Compliance

| Certification / Attestation | Status |
| --- | --- |
| SOC 2 Type II | Certified (annual audit) |
| ISO 27001 | Certified |
| AWS Advanced Consulting Partner | Active |
| Microsoft Solutions Partner (Data & AI) | Active |

Technical Specialties

- Cloud-Native Architecture: Expertise in AWS, Azure, and GCP.

- Enterprise Integration: Pre-built connectors for SAP S/4HANA, Oracle NetSuite, and Workday. Protocol support for REST, GraphQL, gRPC, SOAP, and EDI.

- Middleware & Messaging: Apache Kafka, AWS SQS/SNS, and RabbitMQ for resilient data synchronization.

- Security: OAuth 2.0/OIDC, SAML 2.0, API key management, and mTLS for secure bidirectional API communication.

3. Project Management Methodology

We employ a Hybrid Agile methodology, combining Waterfall’s governance rigor for milestone planning with Agile’s adaptability for development.

Governance Structure

| Forum | Cadence | Purpose |
| --- | --- | --- |
| Executive Steering Committee | Bi-weekly | Strategic alignment, budget, and escalation resolution. |
| Project Management Office (PMO) | Weekly | Schedule tracking and risk/issue management. |
| Change Control Board (CCB) | As-needed | Scope change evaluation and impact analysis. |
| Sprint Review | Bi-weekly | Demonstration of deliverables and feedback collection. |

4. Risk Mitigation & Business Continuity

The bidirectional API integration with Manhattan Active WMS is recognized as the highest-risk phase. Our strategy ensures zero unplanned downtime.

Continuity Strategy

- Parallel-Run Architecture: Mirroring data to the new ERP while the legacy system remains the system of record.

- Phased API Activation: Incremental rollout (Read-only → Non-critical write-back → Full bidirectional).

- Resilience Patterns: Circuit-breaker patterns and durable message queues (Kafka) to prevent data loss.

- War Room Support: 15-minute P1 response SLA during critical cutover windows.

5. Quality Assurance & UAT Framework

Testing Pyramid

| Test Layer | Coverage Target | Responsible Party |
| --- | --- | --- |
| Unit Testing | ≥ 80% line coverage | Acme Development Team |
| Integration Testing | All API endpoints | Acme QA Engineers |
| Security Testing | OWASP Top 10 | Acme Security Team |
| UAT | Business Scenarios | Nexus Business Users |

6. Proposed Project Timeline

Total Duration: 11–12 Months (July 2026 – June 2027)

- Phase 1: Discovery & Assessment (4 Weeks): Requirements workshops, RTM, and Risk Register creation.

- Phase 2: Design & Planning (3 Weeks): Integration design (API contracts) and Master Project Plan sign-off.

- Phase 3: Implementation (24 Weeks): 12 Agile Sprints covering ERP configuration, WMS API development, and data migration.

- Phase 4: Testing & UAT (8 Weeks): Performance, security, and user acceptance testing.

- Phase 5: Cutover & Go-Live (2 Weeks): Delta migrations and production execution (Target Date: May 12, 2027).

- Phase 6: Hypercare & Transition (4 Weeks): Elevated support and transition to Managed Services.

7. Professional Services Costs

Acme Solutions proposes a Time & Materials engagement with a Not-to-Exceed (NTE) cap.

Standard Rate Card

| Role | Hourly Rate (USD) |
| --- | --- |
| Principal Consultant / Architect | $225/hr |
| Senior Engineer | $175/hr |
| Project Manager | $145/hr |
| QA / Test Engineer | $115/hr |

Estimated Total Budget: [PLACEHOLDER: Provide total estimated hours and NTE cap].

8. Ongoing Maintenance & Support

Following Hypercare, Nexus may transition to our Managed Services program.

SLA Targets

| Priority | Response Time | Resolution Target |
| --- | --- | --- |
| P1 — Critical | 15 minutes | 4 hours |
| P2 — High | 1 hour | 8 business hours |
| Uptime Target | 99.95% | API Gateway & Integration Layer |

9. Client References

[PLACEHOLDER: Provide at least three references from logistics/supply chain companies of similar size].

10. Authorized Signatory

By signing below, Acme Solutions confirms the validity of this proposal for 90 days.

Signature: ___________________________

Printed Name: [PLACEHOLDER]

Date: ___________________________

Acme Solutions | 123 ABC Lane, St. Louis, MO 63105 | RFP Reference: NGL-2026-ERP-04